ZZSC9020 – Week 5 Project meeting Agenda
Project: Electricity Demand Forecasting (NSW) by Group A
Meeting Date: Apr 18, 2026 (Saturday)
Time: 5:00pm – 6:00pm
Location / Platform: MS Teams Meeting
Attendees: Brendan, Daniel, Kam, Kelvin

Objectives:

- Clarify remaining report responsibilities

- Plan timeline for report finalisation (by 21–22 April)

- Outline presentation (slides + recording) strategy

- Align communication approach for non-technical audience

Agenda Items:

- Report Progress Update (Brendan) – 10 mins

- Task Allocation for Remaining Report Sections – 15 mins

- Report Finalisation Timeline – 10 mins

- Presentation Planning (Slides & Recording) – 15 mins

- Next Steps & Coordination – 10 mins

ZZSC9020 – Week 5 Project meeting Minute
Project: Electricity Demand Forecasting (NSW) by Group A
Meeting Date: Apr 18, 2026 (Saturday)
Time: 5:00pm – 6:00pm
Location / Platform: MS Teams Meeting
Attendees: Brendan, Daniel, Kam, Kelvin

1. Progress Update

- Brendan has made significant progress on drafting the report

- The team acknowledged and appreciated Brendan’s contribution

2. Report Task Allocation

- Brendan will

  - provide guidance on which sections require further work

  - Coordinate task allocation across team members

- It was noted that:

  - Some sections (e.g., EDA) may need updating based on refreshed analysis

  - Team members will focus on assigned sections over the next few days

3. Report Finalisation Timeline

- Agreed timeline: 18–21/22 April:

  - Finalise and refine report content (“dress up” the report)

- Aim to produce a near-final version by 21st or 22nd April

4. Presentation Planning

(a) Slide Preparation

After near-final report:

    - Keith will draft ~15 slides covering 4 main parts

    - Expected timeline: 22–23 April`

(b) Presentation Strategy

Target audience: Non-technical

Therefore:

    - Avoid detailed technical explanations

    - Focus on:

      - Problem objective

      - Key findings

      - Conclusions

      - Recommendations

Time constraint:

    - ~3 min 45 sec per person

    - Content must be concise and high-level

(c) Recording Plan

24–26 April:

Each member:

    - Refines their assigned slides

    - Records their own part

Final step (likely 26 April):

One member will:

    - Combine all recordings into a single video submission

5. Key Decisions

- Brendan will lead report coordination and section allocation

- Report must be finalised before slide preparation begins

- Presentation will prioritise clarity over technical depth

- Recording will be done individually and merged at the end

6. Action Items

- Identify sections needing updates		Brendan			ASAP

- Update assigned report sections (e.g., EDA)	All members		21–22 April

- Draft presentation slides (~15 slides)	Keith				22–23 April

- Refine slides & record individual parts	All members		24–26 April

- Combine recordings into final video	Assigned member	26 April

7. Next Steps

- Complete report refinement within deadline

- Transition to slide preparation immediately after

- Ensure clear, non-technical communication in presentation