ZZSC9020 – Week 3 Project meeting Agenda
Project: Electricity Demand Forecasting (NSW) by Group A
Meeting Date: Apr 6, 2026 (Monday)
Time: 6:00pm – 7:00pm
Location / Platform: MS Teams Meeting
Attendees: Brendan, Daniel, Kam, Kelvin

- Quick Progress Check (All members) – 10 mins

- Task Allocation Finalisation – 15 mins

- Assign ownership of each model

- Confirm responsibilities for coding and write-up

- Discussion of Modelling Approach – 10 mins

- Alignment on evaluation metrics (RMSE, MAE)

- Data handling consistency

- Timeline & Deadlines – 10 mins

- Set targets for initial results

- Issues / Risks – 5 mins

ZZSC9020 – Week 3 Project meeting Minute
Project: Electricity Demand Forecasting (NSW) by Group A
Meeting Date: Apr 6, 2026 (Monday)
Time: 6:00pm – 7:00pm
Location / Platform: MS Teams Meeting
Attendees: Brendan, Daniel, Kam, Kelvin

1. Progress Update

- Initial exploration of dataset completed by team

- Keith has begun reviewing PatchTST framework and structure

- Other members are preparing to start implementation of baseline models

2. Task Allocation

The team agreed to divide responsibilities based on model types:

- PatchTST (Transformer model): Keith

- LSTM model: Assigned to Brendan

- SARIMAX model: Assigned to Daniel

Additionally:

- Each member is responsible for:

  - Model implementation

  - Initial result generation

  - Drafting their respective report sections

3. Modelling Approach Alignment

- Agreement to use consistent evaluation metrics:

  - RMSE

  - MAE

- Discussed need for:

  - Comparable input structures

  - Fair comparison across models

- Early recognition that:

  - PatchTST may require different input format (context window vs lag features)

4. Timeline & Deadlines

- Week 3 goal:

  - Produce initial results for each model

- Week 4 goal:

  - Compare model performance

  - Begin drafting results and discussion

5. Issues / Risks

- Potential inconsistency between models if:

  - Different preprocessing methods are used

- Risk of:

  - Unequal evaluation setup affecting comparison fairness

- Proposed mitigation:

  - Regular check-ins

  - Align modelling pipeline in next meeting

6. Key Decisions

- Clear division of work by model

- Standardise evaluation metrics across all models

- Focus on producing comparable results rather than perfect models initially

7. Action Items

| Task | Person Responsible | Deadline |
| --- | --- | --- |
| Set up PatchTST model | Keith | Week 3 |
| Implement LSTM baseline | Brendan | Week 3 |
| Implement SARIMAX baseline | Daniel | Week 3 |
| Consolidation of models | Kelvin | Week 4 |
| Agree on evaluation code structure | Team | Next meeting |

8. Next Meeting

- Focus:

  - Review initial model outputs

  - Ensure consistency across modelling approaches